NC BOE DONATION LINKAGE

BROKEN ACCORDION ROLLUP

Problem Analysis & Remediation Plan for Cursor

Prepared by Claude Opus 4.6 | March 15, 2026

# 1. THE PROBLEM

The donor_contribution_map (DCM) is the bridge that connects raw donation transaction records to the person_spine (the golden record of 312,280 unique GOP donors). This bridge is broken for all NC BOE data.

## 1.1 What Happened

The nc_boe_donations_raw table was reloaded (likely during a restore or re-import) and all row IDs changed. The old table had IDs in range 1,264,868 to 1,948,505. The current table has IDs in range 3,110,728 to 3,989,830. These ranges do not overlap at all.

The DCM still has 683,638 entries with source_system = 'NC_BOE' pointing to the OLD IDs. Zero of these IDs exist in the current nc_boe_donations_raw table. When we JOIN dcm.source_id = boe.id, we get 0 matches.

## 1.2 Proof of Break

| Check | Result | Status |
| --- | --- | --- |
| DCM NC_BOE source_id range | 1,264,868 - 1,948,505 | OLD IDs |
| nc_boe_donations_raw id range | 3,110,728 - 3,989,830 | NEW IDs |
| Overlap between ranges | ZERO | BROKEN |
| DCM NC_BOE rows that match raw | 0 of 683,638 | 100% ORPHANED |
| Raw BOE rows linked to DCM | 0 of 830,561 | 100% UNLINKED |
| Sample: CHRISTOPHER HOSTLER (in DCM) | Does not exist in current raw | CONFIRMED GONE |

## 1.3 Impact

The person_spine itself is intact. The 312,280 active donor identities are correct, with proper dedup (17,212 merges executed). However:

1. Cannot trace any spine donor back to their original BOE transaction records.

2. The 830,561 current BOE records are completely disconnected from the spine.

3. Contribution counts and totals on the spine may not match the current raw data.

4. 165,283 committee-to-committee BOE records are mixed in with individual donors and were never segregated.

# 2. CURRENT STATE

## 2.1 nc_boe_donations_raw (830,561 rows)

| Transaction Type | Donor Type | Count | Belongs On Spine? |
| --- | --- | --- | --- |
| Individual | INDIVIDUAL | 595,001 | YES |
| General | individual | 70,277 | YES |
| Cont to Other Comm | COMMITTEE | 71,512 | NO - committee flow |
| Non-Party Comm | COMMITTEE | 71,069 | NO - PAC activity |
| Party Comm | COMMITTEE | 21,371 | NO - party transfers |
| Coord Party Exp | COMMITTEE | 1,287 | NO - coordinated spend |
| Other/Null | various | 44 | NO |

Individual donor records: 665,278 (should be on spine)

Committee/org records: 165,283 (should NOT be on spine)

## 2.2 Source Files Loaded

| Source File | Row Count |
| --- | --- |
| NCBOE-2020-2026-part1.csv | 238,377 |
| NCBOE-2020-2026-part2.csv | 205,577 |
| NCBOE-2015-2019.csv | 204,633 |
| general-fund-2015-2019 | 119,522 |
| general-fund-2020-2026 | 59,158 |
| ncboe_sync_2026 | 3,294 |

Note: The general-fund files contain a mix of committee-to-committee transactions. The file titled 'contact info for 185,000 WinRed loyalist' was confirmed as a duplicate of general-fund data and has been deleted.

## 2.3 donor_contribution_map (3,102,546 total rows)

| Source System | Row Count | Linkage Status |
| --- | --- | --- |
| fec_party | 2,221,831 | FUNCTIONAL (FEC IDs stable) |
| NC_BOE | 683,638 | BROKEN (all source_ids orphaned) |
| fec_god | 197,077 | FUNCTIONAL |

## 2.4 person_spine (core schema)

| Metric | Count |
| --- | --- |
| Total records | 333,374 |
| Active (is_active = true) | 312,280 |
| Inactive (merged/deduped) | 21,094 |
| Records with merged_from | 17,212 |
| Total IDs merged in | 20,055 |

# 3. EXISTING INFRASTRUCTURE (DO NOT REBUILD)

The following tables already exist and must be used for committee segregation. Do NOT create new ones.

## 3.1 Committee Classification Tables

| Table | Schema | Rows | Purpose |
| --- | --- | --- | --- |
| committee_registry | public | 10,975 | Master registry of all NC BOE committees with SBoE IDs |
| committee_party_map | public | 4,553 | Party flag (R/D/PAC/UNKNOWN) per committee |
| committee_office_type_map | public | 1,550 | Maps committees to office types |
| boe_committee_candidate_map | public | 1,033 | Links committees to their candidates |
| fec_committee_master_staging | public | 35,521 | Full FEC committee master file |
| fec_committee_candidate_lookup | public | 770 | FEC committee-to-candidate crosswalk |
| core.ncboe_committee_registry | core | 2,032 | Normalized BOE committee registry |
| core.ncboe_committee_type_lookup | core | 2,039 | Committee type classification |
| staging_committee_ref | public | 661 | Committee normalization staging |
| archive.committee_money_flow | archive | 28,187 | WHERE committee donations should go |

## 3.2 Candidate Tables

| Table | Schema | Rows | Purpose |
| --- | --- | --- | --- |
| ncsbe_candidates | public | 31,052 | Every NC candidate who filed 2015-2026 |
| candidates | public | 2,376 | Curated candidate records |
| candidate_profiles | public | 2,303 | Extended profiles |
| local_candidates | public | 1,732 | Local/county candidates |
| fec_candidates | public | 161 | Federal NC delegation |

## 3.3 Key Migrations Already Run

| Migration | Purpose | Status |
| --- | --- | --- |
| 054_CANDIDATE_COMMITTEE_MAPPING | Candidate-Committee-Transaction linkage | DEPLOYED |
| 059_FEC_SEPARATE_COMMITTEES | FEC: separated committees from individuals by entity_type | DEPLOYED |
| 060_DATATRUST_DONOR_CANDIDATE_AFFINITY | DataTrust donor-candidate affinity scoring | DEPLOYED |
| 065_IDENTITY_RESOLUTION_PHASE0 | VACUUM + nc_voters indexes | RAN TODAY |
| 066_PHASE1_SPINE_DEDUP | Spine dedup (0 new candidates - already done) | RAN TODAY |
| 067_PHASE1B_EXECUTE_MERGES | Execute merges (no-op) | RAN TODAY |

# 4. REMEDIATION PLAN

This must be executed in order. Each step depends on the previous.

## Step 1: Delete Orphaned NC_BOE DCM Entries

Remove the 683,638 NC_BOE entries from donor_contribution_map. They point to IDs that no longer exist. The amounts and dates are baked into these rows but cannot be traced to source records.

SQL:

DELETE FROM donor_contribution_map WHERE source_system = 'NC_BOE';

Verify: DCM should drop from 3,102,546 to ~2,418,908.

## Step 2: Tag BOE Records as INDIVIDUAL or COMMITTEE

The donor_type column already exists but has some misclassifications. Use transaction_type as the primary classifier:

INDIVIDUAL = transaction_type IN ('Individual', 'General') AND donor_type != 'COMMITTEE'

COMMITTEE = everything else (Cont to Other Comm, Non-Party Comm, Party Comm, Coord Party Exp)

Additionally, match donor_name against committee_registry.committee_name to catch any committees that leaked into 'Individual' transaction_type (there are 37).

## Step 3: Route 165K Committee Records to archive.committee_money_flow

Insert the 165,283 committee/org records into archive.committee_money_flow. Use committee_party_map to tag each record with its party flag. Match on committee_sboe_id or fuzzy on committee_name.

DO NOT DELETE these from nc_boe_donations_raw. Just add a flag column (is_committee BOOLEAN DEFAULT false) and set it true. This preserves the raw data while preventing committee records from entering the spine pipeline.

## Step 4: Re-Link 665K Individual BOE Donations to person_spine

This is the core re-link. Match each individual BOE donation to a person_spine record using:

Strategy A (high confidence): norm_last + norm_first + norm_zip5 exact match

Strategy B (voter ID): voter_ncid on BOE record matches voter_ncid on spine

Strategy C (fuzzy): norm_last + LEFT(norm_first, 1) + norm_zip5 + amount match

For each match, INSERT into donor_contribution_map with source_id = boe.id, source_system = 'NC_BOE', golden_record_id = spine.person_id.

## Step 5: Update Spine Rollups

After re-linking, recalculate on each active spine record:

contribution_count = COUNT of DCM entries for this person

total_contributed = SUM of contribution_receipt_amount

first_contribution = MIN date

last_contribution = MAX date

max_single_gift = MAX amount

avg_gift = total / count

## Step 6: Verify

Run these checks after completion:

1. SELECT count(*) FROM donor_contribution_map WHERE source_system = 'NC_BOE' should be ~665K

2. Zero DCM source_ids should be orphaned (all must exist in nc_boe_donations_raw)

3. Art Pope (person_id 75287) contribution_count should include all his BOE donations

4. No committee names should appear on person_spine

5. archive.committee_money_flow should have ~193K rows (28K existing + 165K new)

# 5. CRITICAL RULES

1. NEVER DELETE from nc_boe_donations_raw. Add a flag column instead.

2. NEVER treat two donations as duplicates. One person giving 10 times = 10 rows. That is correct.

3. NEVER put committee/org records on person_spine. Committees are not people.

4. NEVER drop existing tables or indexes. There are 825 tables and 2,086 indexes. Preserve all.

5. Use existing infrastructure. committee_registry, committee_party_map, and archive.committee_money_flow already exist.

6. Port 6543 works. Password: BroyhillGOP2026. Port 5432 requires a different password.

7. The person_spine lives in the 'core' schema, not 'public'.

8. Exclude Democrats and Independents from the spine pipeline. This is a GOP platform.

# 6. DATABASE CONNECTION

psql "postgresql://postgres:BroyhillGOP2026@db.isbgjpnbocdkeslofota.supabase.co:6543/postgres"

## Key Schemas

| Schema | Contains |
| --- | --- |
| public | Most tables (825 total) |
| core | person_spine, ncboe_committee_registry, ncboe_committee_type_lookup |
| staging | spine_canonical, spine_merge_candidates, spine_clusters |
| norm | fec_party (2.2M normalized FEC donations) |
| archive | committee_money_flow, ncgop_party_committee_donations |